SCOPE OF WORK

Zoho Enterprise Solution for Shiva Karthikeyaa Steels

Prepared for

Shiva Karthikeyaa Steels

Special Steels, Bright Bars, and Structural Materials Processing

Implemented by

Leskode

Shavs Technologies Pvt Ltd  |  Zoho Advanced Partner

Version 1.0 | October 2026  •  Prepared by Leskode Solutions Team  •  Contact: +91 9500424307

# Confidentiality Notice

This document and its contents are confidential and constitute the proprietary information of Leskode ("Leskode," "we," or "us"). It has been prepared exclusively for Shiva Karthikeyaa Steels (the "Customer") for the sole purpose of describing the proposed Zoho implementation scope, approach, and commercial basis for the Customer's engagement. No part of this document may be used for any purpose other than the evaluation of the proposed engagement, nor may it be copied, reproduced, disclosed, or distributed, in whole or in part, to any third party without Leskode's prior written consent.

Restricted Use: The contents of this document are intended solely for internal review by the Customer's authorised personnel in connection with the evaluation of this proposal.

No Distribution: This document, or any information derived from it, shall not be disclosed, published, or shared with any third party without Leskode's prior written authorisation.

Acknowledgement by Review: Any recipient who reviews this document is deemed to have accepted the confidentiality obligations set out herein.

Pricing Confidentiality: The costing, rate, and effort information contained in this proposal is commercially sensitive and must not be shared with any third party, including other vendors, without Leskode's prior written consent.

Closing line: By retaining or reviewing this document, the recipient acknowledges and agrees to the terms of this Confidentiality Notice.

# Project Information

| Implementation Parameter | Project Details |
| --- | --- |
| Project Name | Zoho Implementation for Steel Trading & Operations |
| Client Organization | Shiva Karthikeyaa Steels (Special Steels, Bright Bars, and Structural Materials Processing) |
| Zoho Applications in Scope | Zoho One (CRM, Books, Inventory, Desk, Flow, Analytics) |
| Implementation Partner | Leskode (Shavs Technologies Pvt Ltd), Coimbatore Lead Contact: Vaishnavi T, +91 9500424307 Prepared by: Monish |

# 1. Executive Summary & Business Objective

Shiva Karthikeyaa Steels is a premier supplier of special engineering steels, bright bars, and structural materials. The company currently manages inquiries, quotations, customer communications, orders, and financial transactions across disparate channels, spreadsheets, and manual registers.

This implementation establishes a unified, cloud-based business architecture on the Zoho platform (Zoho CRM, Books, Inventory, Desk, Flow, Analytics). The system standardizes customer tiers, automates multi-stage workflows from lead intake through rate-linked quotation, stock allocation, and dispatch to tax invoicing.

OBJECTIVE: Deploy an integrated Zoho ecosystem for Shiva Karthikeyaa Steels that eliminates duplicate data entry, enforces pricing and discount discipline, accelerates quote-to-cash turnaround, and provides real-time multi-godown inventory visibility.

# 2. Overall Process Flow & Application Architecture

The following master process flow defines the spine of operations across the Zoho ecosystem. Fixed stages appear in all standard implementations; optional and variable stages are tailored to Shiva Karthikeyaa Steels's specific business model:

| # | Master Process Stage | Type | Scope & Client Variable Configuration |
| --- | --- | --- | --- |
| 1 | Lead source | Variable | Google Ads, FB Ads, Website Forms, WhatsApp, Walk-in, Dealer / Referral ('Lead Chain' where ads/forms feed CRM) |
| 2 | Lead captured in Zoho CRM | Fixed | Field validation, duplicate deduplication, automated classification & sales rep assignment rules |
| 3 | Follow-up and qualification | Fixed | First call / site visit checklist, client profiling, requirement capture |
| 4 | Contact / Account & Deal created | Fixed | Account master creation, contact persons, multi-stage opportunity pipeline |
| 5 | Pre-sale step | Optional | Technical site survey, BOQ estimation, branch assignment |
| 6 | Quotation and approval | Optional | Standard & tiered price books, margin verification, discount floor approval limits |
| 7 | Conversion | Fixed | Closed Won / order confirmed event triggers downstream Books and Inventory flows |
| 8 | Fulfilment | Variable | Production execution, mill batch / heat tracking, dispatch & delivery notes (Core Operational Flow) |
| 9 | Procurement and stock | Optional | Vendor POs, inward Goods Receipts (GRN), multi-godown stock updates, low-stock triggers |
| 10 | Invoicing and payments | Optional | Tax invoicing from accepted orders, GST e-invoicing/e-way bill, automated payment reminders |
| 11 | After-sales | Optional | Warranty tracking, customer support tickets, service SLAs & AMC renewals |
| 12 | Dashboards and reports | Fixed | Executive management dashboards, pipeline velocity, accounts aging, stock turnover |

Running under every stage: roles and access, notifications and escalation, integrations, approvals, audit trail, mobile access and documents.

## 2.1 Zoho Applications and Roles

| Zoho Application | Role in Customer Architecture |
| --- | --- |
| Zoho CRM | Sales pipeline, lead intake, quotation management, customer communication history |
| Zoho Books | Statutory financial accounting, GST e-invoicing, vendor billing, banking reconciliation, receivables |
| Zoho Inventory | Multi-warehouse stock visibility, batch tracking, purchase orders, goods receipt notes (GRN) |
| Zoho Desk / Service | Customer support inquiries, warranty handling, ticketing SLAs, service technician assignment |
| Zoho Flow | Automated real-time event triggers and bidirectional webhooks between Zoho and third-party apps |
| Zoho Analytics | Cross-application business intelligence, executive dashboarding, margin & cash flow KPIs |

# 3. Detailed Module Scope & Architecture

## PHASE 1 – Lead Intake & Sales Pipeline Management

Zoho Modules: Zoho CRM (Leads, Contacts, Accounts, Deals, Quotation, Activities)

Purpose: Captures inbound enquiries across digital and offline channels, tracks them through the pipeline to a confirmed order, and initiates fulfillment without manual handoff.

| [START] Enquiry Received Webform / Ads / WhatsApp | [PROCESS] De-duplication & Assign Round-robin assignment | [DECISION] Qualified Lead? Yes / No condition | [CHECK] Quote & Approval Check margin floor | [END / OUTCOME] Order Confirmed Convert to Books SO |
| --- | --- | --- | --- | --- |

Lead Sources: Captures website forms, social ads, WhatsApp enquiries, and direct phone calls with automated source tagging.

Duplicate Prevention: Checks incoming mobile numbers and email addresses against active leads and accounts to prevent duplicate records.

Pipeline Stages: Configures stages (New, Contacted, Qualified, Quote Sent, Negotiation, Won/Lost) with mandatory exit criteria.

Rate-Linked Quotation: Generates standardized quotes pulling approved price lists and enforces approval thresholds for special discounts.

Order Conversion: Marking a deal 'Closed Won' automatically creates the corresponding Sales Order in Zoho Books.

NOTE: WhatsApp Business integration requires client-procured Meta Business credentials and approved message templates.

## PHASE 2 – Financial Accounting & Invoicing

Zoho Modules: Zoho Books (Invoicing, Bills, Banking, GST, Landed Cost)

Purpose: Acts as the financial and compliance backbone, handling tax invoicing, three-way vendor matching, banking feeds, and statutory GST reporting.

| [START] Sales Order Synced From Zoho CRM | [PROCESS] Tax Invoice Generated HSN & GST auto-applied | [DECISION] Credit Limit OK? Overdue balance check | [PROCESS] Dispatch & e-Way Bill NIC portal push | [END / OUTCOME] Payment Reconciled Bank statement matched |
| --- | --- | --- | --- | --- |

Automated Invoicing: Invoices created directly from accepted sales orders with automatic GST calculation, TCS/TDS rules, and e-invoice generation.

Vendor PO & Bills: Three-way matching between Purchase Orders, Goods Receipt Notes, and Vendor Bills to prevent invoice leakage.

Receivables Follow-up: Automated email and SMS payment reminder escalations for overdue customer accounts.

Banking Reconciliation: Direct bank statement import and automated transaction matching rules.

Financial Statements: Real-time generation of Trial Balance, Profit & Loss statements, Balance Sheet, and GST audit returns.

NOTE: Direct automated bank feed depends on individual financial institution API availability.

## PHASE 3 – Inventory & Warehouse Management

Zoho Modules: Zoho Inventory (Items, Warehouses, Stock Adjustments, Goods Receipt)

Purpose: Controls physical inventory across godowns, manages stock adjustments, batch/heat numbers, and provides accurate cost valuation.

| [START] Purchase Order Raised Procurement team | [PROCESS] Goods Receipt (GRN) Physical inspection | [CHECK] Batch / Quality Check Mill test certificates | [PROCESS] Godown Bin Allocation Stock inward entry | [END / OUTCOME] Available for Sale Real-time sync to CRM |
| --- | --- | --- | --- | --- |

Item Master: Standardized SKU catalog with multi-unit conversions (units, packets, metric tonnes) and reorder thresholds.

Multi-Godown Visibility: Location-wise stock tracking across main yards and processing centers with inter-godown transfer orders.

Batch / Heat Traceability: Tracking manufacturer heat numbers, test certificate references, and aging on stock inward.

Reorder Automation: Automatic alerts to procurement managers when inventory falls below minimum safety thresholds.

Dispatch Documentation: Generation of Packing Slips and Delivery Challans linked directly to Books invoices.

NOTE: Hardware procurement (barcode scanners, label printers, mobile rugged terminals) is outside software implementation scope.

# 4. Roles, Permissions & Notification Triggers

User permissions follow a strict role-based access matrix. Each role accesses only designated modules and data:

| Role | System Access Scope | Permission Level |
| --- | --- | --- |
| Administrator / Owner | Full Access across all applications, rate approvals, user administration | Super Admin |
| Sales Executive | Lead creation, Deal pipeline, Quotation generation | Standard Read/Write (CRM) |
| Accounts Manager | Invoicing, Vendor Bills, Bank Reconciliation, GST Reports | Finance Admin (Books) |
| Warehouse / Stores Supervisor | Stock receiving (GRN), dispatch confirmation, inventory adjustments | Operations (Inventory) |

Event Notifications: Triggered on New Deal Confirmation, Below-Floor Discount Request, Low Stock Alert, Overdue Invoice, and Quality Inspection Rejection.

# 5. Integration Scope

The following integrations will be configured as part of this engagement. Native connectors are used where available; Zoho Flow or REST APIs otherwise:

| Integration | Direction | Method | Condition / Purpose |
| --- | --- | --- | --- |
| CRM ↔ Books | Bidirectional | Native Zoho Integration | Available — standard synchronization of accounts, contacts, and transactions |
| Books ↔ Inventory | Bidirectional | Native Zoho Integration | Available — real-time stock sync and purchase receive inwarding |
| Website Forms → CRM | Inbound | Zoho Forms / Webhooks | Available — website lead capture with instant attribution |
| Books → GST Portal | Outbound | Native Zoho Books e-Way / e-Invoice | Available — requires client GST portal API credentials |
| CRM / Books → Analytics | Outbound | Native Zoho Analytics Connectors | Available — automated periodic synchronization |
| WhatsApp Business ↔ CRM | Bidirectional | WhatsApp Business Integration | Subject to client Meta WhatsApp Business API credentials |

# 6. Deliverables Summary

| Phase / Deliverable | Description |
| --- | --- |
| Phase 1: Discovery & Architecture | Architecture blueprint, field schema dictionary, pipeline stages definition, and UAT acceptance criteria. |
| Phase 2: Zoho CRM Setup | Configured lead-to-deal pipeline, customer tiers, rate-linked quotes, activity management, and executive sales reports. |
| Phase 3: Zoho Books Setup | Chart of accounts, GST invoicing with e-invoice/e-way bill, category price lists, vendor POs, banking, and P&L statements. |
| Phase 4: Zoho Inventory Setup | Standardized item master, multi-godown stock tracking, reorder thresholds, and goods receipt note (GRN) workflow. |
| Phase 5: Integrations & Testing | Native synchronization across CRM, Books, Inventory, and Analytics plus configured website intake forms. |
| Phase 6: Training & Handover | Role-based training sessions for sales, accounts, and stores teams with recorded training videos and SOP guide. |

# 7. Implementation Timeline

The implementation is scheduled over an estimated duration of 8–10 weeks from project kickoff. Work proceeds in structured stages as outlined below:

| Stage | Stage Description | Duration | Key Activities |
| --- | --- | --- | --- |
| Stage 1 | Requirement Discovery & Process Mapping | 1–2 Weeks | Process review, field schema finalization, price rule definition, and UAT plan |
| Stage 2 | Zoho CRM & Intake Setup | 2–3 Weeks | Lead stages, deal pipeline, quote templates, user permissions, and webform integration |
| Stage 3 | Zoho Books & Accounting Setup | 2–3 Weeks | Chart of accounts, GST configuration, invoice formats, landed cost, and bank sync |
| Stage 4 | Zoho Inventory & Warehouse Setup | 2 Weeks | Item master, godown locations, stock adjustment rules, and PO-to-GRN flow |
| Stage 5 | Integration Testing & Validation | 1–2 Weeks | End-to-end data flow validation, API regression checks, and notification tests |
| Stage 6 | UAT, Team Training & Go-Live | 1–2 Weeks | User acceptance testing, role-based training sessions, SOP review, and production rollout |
| TOTAL | Total Estimated Project Duration | 8–10 Weeks | Execution across discovery, module build, validation, and rollout |

Timeline note: The timeline does not include data migration. It assumes timely client inputs, availability of the client team for workshops and UAT, and timely UAT feedback. Delays or scope changes will be assessed and communicated formally.

# 8. Post-Implementation Support

Testing: End-to-end tests across the applications before UAT.

UAT: Your team tests against real scenarios; sign-off is expected within 5–7 business days of test delivery.

Training: Role-based training for Shiva Karthikeyaa Steels's management, sales engineers, accounts, and stores personnel, and a user guide.

Go-live and hypercare: Issue resolution during go-live and the hypercare period of [length to be decided]. Support beyond hypercare is available under a separate support agreement / AMC.

# 9. General Notes

Zoho edition: Blueprint, approvals, assignment rules, validation rules and field-level security are Enterprise edition features. Where the edition lacks a feature, an equivalent is set up as far as possible. The edition is confirmed in the licence advisory.

Licences: Zoho licences are bought by the client before the build starts.

Third-party tools: {Lead Chain, WhatsApp, payment gateway and similar} are arranged by the client; their subscriptions and charges are not included.

Dashboards: Only the default dashboards are included. A specific dashboard is added only after its feasibility is checked with our developer and the timeline is confirmed.

Data migration: Not included. Once development is complete, the timeline and estimate for migration are shared based on the final fields and development, and migration is taken up as a change request.

Regulatory matters: Registrations, disclosures, contracts and compliance with applicable rules and data protection are the client's responsibility; Leskode does not give legal or regulatory advice.

Change requests: Changes to this scope are handled through a formal Change Request and may affect timeline and cost.

# 10. Assumptions & Exclusions

## 10.1 Assumptions

Licences in place; one coordinator for decisions and UAT.

Existing master data (customers, vendors, items) will be provided in agreed CSV/Excel templates.

Zoho application licences will be procured by the client prior to the start of each phase.

API credentials for payment gateway, WhatsApp, and banking providers will be arranged by the client.

UAT sign-off will be provided within 5–7 business days of test delivery.

## 10.2 Exclusions

Custom mobile app development outside standard Zoho mobile apps.

Direct integration with proprietary weighbridge or on-premise legacy hardware.

Hardware procurement (barcode scanners, label printers, biometric devices, workstations).

Export invoicing and multi-currency accounting configuration.

Post-go-live support beyond the agreed hypercare period (available under separate AMC).

Closing line: Data migration, hardware, and post-go-live support beyond hypercare.

Optional enhancements line: Optional enhancements that can be added later through a change request: WhatsApp Business automation, customer self-service portal, biometric attendance sync.

# 11. Points to Confirm (Clarifications)

The following operational points require client confirmation prior to development kickoff:

| Point to Confirm | Why It Matters (Impact on SOW) |
| --- | --- |
| Historical Data Volume | Determines data cleansing and migration hours required if added via Change Request. |
| User Role Hierarchy & Approvers | Defines the exact approval chains and discount floor authorization rules in CRM and Books. |
| Third-Party API Endpoints | Determines Zoho Flow connector requirements versus custom Deluge webhook scripts. |
| GST / Invoicing Multi-Branch Setup | Dictates the chart of accounts complexity and branch prefix configurations in Zoho Books. |

# 12. Client Inputs Required

| Client Input / Artefact | Used For (Phase) |
| --- | --- |
| Zoho Super Admin Credentials | Phase 1 & 2 (Initial Setup & Tenant Configuration) |
| Item Master & Price Lists (Excel/CSV) | Phase 2 & 4 (Item Master Configuration) |
| Customer & Vendor Master Templates | Phase 2 & 3 (CRM & Books Master Setup) |
| Standard Quotation & Invoice Layouts / Logo | Phase 2 & 3 (Template Customization) |
| Designated Module Leads for Workshops | All Phases (Requirement Review & UAT) |

# 13. Acceptance & Sign-Off

This Scope of Work is agreed and accepted by both parties. Any changes to the scope described in this document will be managed through a formal Change Request process and may affect timeline and cost.

| Implementation Partner (Leskode) | Customer (Shiva Karthikeyaa Steels) |
| --- | --- |
| Authorized Signatory |  |
| Name & Designation: Vaishnavi T, Director | Name & Designation: |
| Date: | Date: |
| Contact: +91 9500424307 | Contact: |

Confidential — Leskode  |  Prepared by Leskode Solutions Team  |  Shavs Technologies Pvt Ltd, Coimbatore